Bharat Mercantile Bank Limited

Change Management Policy

Document Reference: DI-07-03 | Version: 2.0 | Effective Date: 01-Apr-2026

Document Control

| **Item** | **Details** |
| --- | --- |
| Document Owner | Chief Information Officer (CIO) |
| Classification | Confidential – Internal Use Only |
| Review Cycle | Half-yearly |
| Next Review Date | 30-Sep-2026 |
| Applicable Standards | RBI Cyber Security Framework, ISO 27001:2022, ITIL v4, COBIT 2019 |

1. Purpose

The purpose of this policy is to establish a centralized change management function at Bharat Mercantile Bank Limited (BMBL) to govern all changes to the bank's IT infrastructure, applications, databases, and security controls. This policy defines the change classification, approval processes, emergency change procedures, and mandatory post-implementation review (PIR) requirements to ensure that all changes are assessed, authorized, implemented, and reviewed in a controlled manner to minimize operational risk.

2. Scope

This policy applies to:

1.  All changes to production IT systems, applications, databases, and infrastructure

2.  All changes to network devices, security controls, and monitoring systems

3.  All changes to operating systems, middleware, and third-party software configurations

4.  All application releases, patches, hotfixes, and configuration changes

5.  All changes to cloud infrastructure and services

6.  All employees, contractors, vendors, and managed service providers making changes to BMBL systems

7.  All environments (Development, Testing, Staging, and Production)

3. Change Management Governance Structure

3.1 Centralized Change Management Function (CCMF)

1.  A Centralized Change Management Function (CCMF) shall be established under the Office of the CIO.

2.  The CCMF shall be responsible for:

Maintaining the change management tool and process

Scheduling and facilitating Change Advisory Board (CAB) meetings

Tracking all changes through their lifecycle

Ensuring compliance with this policy

Generating change management reports for management review

3.  A Change Manager shall be designated to lead the CCMF.

3.2 Change Advisory Board (CAB)

1.  A Change Advisory Board (CAB) shall be constituted with the following permanent members:

| **Role** | **Designation** | **Voting Rights** |
| --- | --- | --- |
| CAB Chair | Head of IT Operations | Yes (Deciding vote) |
| Change Manager | IT Service Delivery Manager | No (Facilitator) |
| Application Security Representative | Head of Application Security | Yes |
| Infrastructure Representative | Head of Infrastructure | Yes |
| Database Representative | DBA Team Lead | Yes |
| Business Representative | Respective Business Unit Head | Yes |
| Risk Representative | IT Risk Manager | Yes |
| Compliance Representative | Compliance Officer | Yes |
| Vendor Manager | Vendor Management Lead | No (Advisory) |

2.  CAB meetings shall be held:

Regular CAB: Every Wednesday at 10:00 AM IST

Emergency CAB: Convened on demand within 4 hours for emergency changes

3.  Quorum for CAB: Minimum 5 voting members including the CAB Chair.

4. Change Classification

All changes shall be classified into the following categories:

4.1 Standard Change

| **Criteria** | **Description** |
| --- | --- |
| Definition | Pre-approved, low-risk changes that follow a defined procedure |
| Examples | User account creation, password reset, scheduled patch deployment, antivirus update |
| Risk Level | Low |
| Approval | Pre-approved (no CAB required) |
| CAB Notification | Post-deployment notification within 24 hours |
| PIR Required | No |
| Documentation | RFC with standard template; maintained in change management tool |

4.2 Normal Change

| **Criteria** | **Description** |
| --- | --- |
| Definition | Changes requiring assessment and approval through standard CAB process |
| Examples | Application release, database schema change, server configuration change, firewall rule change |
| Risk Level | Medium to High |
| Approval | CAB meeting approval required |
| Lead Time | Minimum 5 working days before planned implementation |
| PIR Required | Yes (within 7 days of implementation) |
| Documentation | Detailed RFC with risk assessment, implementation plan, rollback plan |

4.3 Major Change

| **Criteria** | **Description** |
| --- | --- |
| Definition | High-impact, high-risk changes that may affect multiple systems or business processes |
| Examples | Core banking upgrade, data center migration, cloud migration, major version upgrade |
| Risk Level | High to Critical |
| Approval | CAB + IT Steering Committee approval |
| Lead Time | Minimum 15 working days before planned implementation |
| PIR Required | Yes (within 14 days of implementation) |
| Documentation | Comprehensive RFC with business case, risk assessment, test results, rollback plan, communication plan |

4.4 Emergency Change

| **Criteria** | **Description** |
| --- | --- |
| Definition | Changes required urgently to resolve a critical incident or address a security vulnerability with active exploitation |
| Examples | Critical security patch, production outage fix, ransomware containment |
| Risk Level | High (mitigated by urgency) |
| Approval | Emergency CAB (convened within 4 hours) |
| Lead Time | As soon as possible (within 24 hours of approval) |
| PIR Required | Mandatory (within 7 days of implementation) |
| Documentation | Abridged RFC + retrospective PIR document |

5. Change Management Process

5.1 Request for Change (RFC)

1.  Every change shall be initiated by submitting a Request for Change (RFC) through the bank's change management tool (ServiceNow).

2.  The RFC shall include:

Unique RFC ID (auto-generated)

Change title and description

Change category (Standard / Normal / Major / Emergency)

Risk assessment (including security impact)

Implementation plan

Rollback plan

Test results (for Normal and Major changes)

Resource requirements

Planned implementation date and time

Expected downtime (if any)

Communication plan

5.2 Change Assessment

1.  The Change Manager shall assess each RFC for completeness and accuracy.

2.  The respective CAB member shall assess the technical and business impact.

3.  Risk assessment shall be performed using the BMBL Change Risk Assessment Matrix.

5.3 Change Approval Workflow

| **Change Type** | **Assessor** | **Approver** | **Approval Method** |
| --- | --- | --- | --- |
| Standard | Change Manager | Pre-approved template | Automated |
| Normal (Low Risk) | CAB Member (Technical) | CAB Chair | Email approval |
| Normal (Medium Risk) | CAB Members | CAB (Majority vote) | CAB meeting |
| Major | CAB + IT Steering Committee | CAB + CIO | CAB meeting + Steering Committee |
| Emergency | CAB Chair + CISO | Emergency CAB | Emergency CAB meeting |

5.4 Change Implementation

1.  Changes shall be implemented only during approved maintenance windows:

Standard maintenance window: Sundays, 02:00 AM – 06:00 AM IST

Emergency changes: As approved by Emergency CAB

2.  Implementation shall follow the approved implementation plan strictly.

3.  Any deviation during implementation must be immediately communicated to the Change Manager.

5.5 Post-Implementation Review (PIR)

1.  Mandatory PIR shall be conducted for all Normal, Major, and Emergency changes.

2.  PIR shall be conducted within:

Normal changes: 7 days post-implementation

Major changes: 14 days post-implementation

Emergency changes: 7 days post-implementation (mandatory – see Section 6)

3.  PIR shall include:

Was the change implemented as planned?

Was the change successful?

Were there any unexpected issues or incidents?

Were the rollback procedures effective?

Were the test results accurate?

What lessons were learned?

Recommendations for future changes

4.  PIR findings shall be documented in the change management tool and reviewed at the next CAB meeting.

6. Emergency Change – Specific Requirements

6.1 Initiation

1.  An emergency change may be initiated by any authorized requester when a critical incident or security vulnerability requires immediate remediation.

2.  The RFC must be marked as "Emergency" and include justification for emergency handling.

3.  The Change Manager and CAB Chair shall be notified immediately.

6.2 Emergency CAB (ECAB)

1.  The CAB Chair shall convene an Emergency CAB meeting within 4 hours of notification.

2.  ECAB may be conducted virtually with minimum 3 members (CAB Chair + CISO + relevant technical lead).

3.  ECAB shall assess:

Urgency and impact

Risk of implementing vs. risk of not implementing

Compensating controls if full testing is not possible

Rollback plan adequacy

6.3 Implementation

1.  Emergency changes shall be implemented by authorized personnel only.

2.  Communication shall be sent to all stakeholders before and after implementation.

3.  Ticketing shall be created within the change management tool (retrospective if system is unavailable).

6.4 Mandatory Post-Implementation Review

1.  All emergency changes MUST undergo a Post-Implementation Review (PIR) within 7 calendar days of implementation.

2.  The PIR shall be documented in the Emergency Change PIR Template (Appendix A).

3.  Failure to conduct PIR within 7 days shall be escalated to the CIO and CISO.

4.  PIR findings shall include:

Root cause analysis of the emergency

Effectiveness of the implemented change

Lessons learned and preventive measures

Plan to prevent recurrence

5.  Any emergency change without completed PIR within 7 days shall be treated as a Non-Compliance Incident.

7. Change Freeze Periods

1.  Quarter-end freeze: Last 3 working days of every quarter – only emergency changes permitted.

2.  Financial year-end freeze: 15-Mar to 15-Apr – only emergency changes with CISO + CIO approval.

3.  Regulatory audit freeze: During RBI / statutory audits – all changes require prior approval from Compliance Officer.

8. Roles and Responsibilities

| **Role** | **Responsibility** |
| --- | --- |
| Chief Information Officer (CIO) | Policy ownership, final escalation authority |
| Head of IT Operations (CAB Chair) | CAB facilitation, emergency change approval |
| Change Manager | RFC processing, CAB scheduling, PIR tracking, reporting |
| RFC Initiator / Change Owner | Submitting RFC, implementation, PIR completion |
| CAB Members | Change assessment, risk evaluation, approval decisions |
| CISO | Security impact assessment, emergency change co-approval |
| Internal Audit | Periodic audit of change management process compliance |

9. Reporting and Metrics

The following metrics shall be reported monthly to the IT Steering Committee:

| **Metric** | **Target** |
| --- | --- |
| Changes successfully implemented | >= 98% |
| Emergency changes as percentage of total changes | <= 10% |
| Emergency changes with PIR completed within 7 days | 100% |
| Changes failed / backed out | <= 2% |
| Changes without proper RFC documentation | 0% |
| Average CAB approval turnaround time (Normal) | <= 5 days |
| Average emergency change implementation time | <= 24 hours |

10. Tools and Systems

1.  ServiceNow shall be used as the enterprise change management tool.

2.  All changes must be logged, tracked, and reported through ServiceNow.

3.  Integration with monitoring tools (Splunk, Zabbix) shall be configured for automated change detection.

11. Compliance and Audit

1.  Quarterly internal audits shall verify compliance with this policy.

2.  Non-compliance shall result in:

First instance: Written warning to the Change Owner

Second instance: Escalation to HoD

Third instance: Escalation to CIO with mandatory retraining

3.  Persistent non-compliance may result in disciplinary action.

12. Related Documents

| **Document** | **Reference** |
| --- | --- |
| Patch Management Policy | DI-07-01 |
| Patch Inventory Register | DI-07-02 |
| Emergency Change Register | DI-07-04 |
| Incident Management Policy | BMBL-IMP-2026 |
| Release Management Policy | BMBL-RMP-2026 |
| Configuration Management Policy | BMBL-CMP-2026 |

13. Appendix A: Emergency Change PIR Template

| **Field** | **Value** |
| --- | --- |
| RFC ID |  |
| Emergency Change Title |  |
| Date of Implementation |  |
| Date of PIR (Must be within 7 days) |  |
| Was the change successful? | Yes / No (If No, explain) |
| Were there any incidents post-change? | Yes / No (If Yes, provide incident ID) |
| Root Cause of Emergency |  |
| Was the rollback plan used? | Yes / No |
| Effectiveness of the change (1-5) |  |
| Lessons Learned |  |
| Preventive Actions to Avoid Recurrence |  |
| Approved By (CISO / CAB Chair) |  |

14. Document History

| **Version** | **Date** | **Author** | **Description of Change** |
| --- | --- | --- | --- |
| 1.0 | 01-Apr-2025 | CIO | Initial release |
| 2.0 | 01-Apr-2026 | CIO | Enhanced emergency change section, mandatory PIR requirement, added metrics, governance structure |

15. Approval

| **Role** | **Name** | **Signature** | **Date** |
| --- | --- | --- | --- |
| Chief Information Officer | [CIO Name] | [Signature] | 01-Apr-2026 |
| Chief Information Security Officer | [CISO Name] | [Signature] | 01-Apr-2026 |
| Head of IT Operations | [Ops Head Name] | [Signature] | 01-Apr-2026 |

*End of Document*